**MVP Functionality Check List (due 25th March)**

Overseas = Anywhere not Philippines

***Overseas* Company side:**

* Drag and drop excel sheet to a joint communication channel between the agency overseas already done (needs presentation)
* Read only a day
* Set up database a service a few seconds to a week

***Philippines* Company side:**

* Show all of the rows a week or less
* Each row parsed from excel sheet has its unique tracking number inherently included
* Each row/tracking number has an option to update the status of the box takes about a day
  + Updating status of the box by typing in an input box next to the row (from our software)
* Any updates are also seen by overseas company inherently done

**Customer Side:**

* Able to enter details (tracking number, last name etc/ whatever is necessary) to display information about its status (UI: 3 days, logic: 0.5 day)
* Information includes inherently done
  + Eta
  + What stage of the journey it is in